## Slide 1
  Planning:
    Identify target release(s)
    Estimate capacity available for each release
    PO maps target features to releases
    Team negotiates on which features will be delivered within reach release
    Team commits to agreed upon roadmap
  Execution:
    Update Project Roadmap based upon Increment (Sprint Deliverable) and Backlog Refinement
Purpose
Document the vision for the project – what will the end state look like
Provide a high level visualization of the project timeline
Convery the overall direction and strategic intent of the project.
*See RACI on Back
  Solution Blueprint
  Project Vision
  Security Scan Requirements
  Key Process Controls
  Business Process Change Implications
  Training Requirements
  Story Map
  Impact Map
  Product Backlog
Planning:
  Project Roadmap
Execution:
  Updated Project Roadmap
*See Samples on Back
Roles and Responsibilities
Inputs
Processes
Outputs
Samples
Project Roadmap
Phase: Planning (create), Execution (update)
Type: Deliverable
Control Point: Yes
6/21/18
V1 DRAFT

## Slide 2
Roles and Responsibilities:
 | Portfolio Leader | ARB | ORB | Product Owner | Scrum Master | Project Manager | Tech Lead | Arch Lead | Development Team | Agile Coach
Solution Blueprint | I | A | I | C | I | I | R | C | C | -
Project Vision | A | I | I | R | I | C | C | C | C | F (facilitate)
Security Scan Requirements | I | A | I | C | I | C | C | C | C | -
Key Process Controls | I | I | I | C | I | C | R | C | C | -
Business Process Change | I | I | I | R | I | C | C | C | I | -
Training Requirements | I | I | I | R | I | C | C | C | C | -
Story Map | I | I | I | R | I | C | C | C | C | F
Impact Map | I | I | I | R | I | C | C | C | C | F
Product Backlog | A | I | I | R | I | C | C | C | C | F
Roadmap | A | I | I | R | I | C | C | C | C | F
6/21/18
V1 DRAFT

## Slide 3
Enhanced Service Order - Roadmap
2019