## Slide 1
CSS Oracle Upgrade Project
Interfaces Update Meeting
July 11, 2019

## Slide 2: Project Update
-The project is on schedule. CSS UAT testing is in progress.
-List of available HAWS endpoints sent out yesterday
-HTTP will be disabled on 9/21
7/11

## Slide 3: Connection Info: MQ (Inbound)
Connection: | CSS Env | Server | Start* | End
MQ | PTST | GOBHUD95 | 6/10 | 6/20
 |  | GOBHUD85 | 6/21 | 7/26
 |  | GOBHUD95 | 7/27 | 8/16
 |  | GOBHUD85 | 8/17 | None
*Existing queues will be repointed in MQ on these dates
Current CSS Dev Server is GOBHUD95; New CSS Dev Server is GOBHUD 85
No changes to existing queues will be required to send data to the new dev server
Dates are subject to change pending final approvals

## Slide 4: Connection Info: Mule/ESB APIs
Connection: | CSS Env | Server | Start* | End
API | PTST | GOBHUD95 | 6/10 | 6/20
 |  | GOBHUD85 | 6/21 | 7/26
 |  | GOBHUD95 | 7/27 | 8/16
 |  | GOBHUD85 | 8/17 | None
*Existing APIs will be repointed on the Mulesoft server on these dates
Current CSS Dev Server is GOBHUD95; New CSS Dev Server is GOBHUD 85
No changes to existing APIs will be required to send data to the new dev server
Dates are subject to change pending final approvals

## Slide 5: Connection Info: HAWS
Connection | CSS Env | GOBHUD95 | GOBHUD85
HAWS | PTST | http://appstest/. . . http://gobntdvhaws3/ . . . | https://appstest/ . . . https://gobntdvhaws3/ . . .
Web Service Endpoints Available for Testing:
See attached

## Slide 6: Connection Info: Direct DB
Connection | CSS Env | Current DB | Upgraded DB
Direct DB | Build, PTST | CSS1A | CSS2A
TNSNAMES.ORA Entry:
css2A.GOB.UE.COM =
(DESCRIPTION =
(ADDRESS_LIST =
(ADDRESS = (PROTOCOL = TCP)(Host = goblxdex01-scan)(Port = 1824))
)
(CONNECT_DATA =
(SERVER = DEDICATED)
(SERVICE_NAME = css2A_online_srvc)
)
)

## Slide 7: Q&A
Contacts:
General Inquires: Josh Henschen – jhenschen@ameren.com
Technical Inquiries: Dave Hammon – dhammon@ameren.com