## Slide 1
Digital Customer Roadmap Presentations: Nov. 29 – 30
Preparation Deck
November 26, 2018

## Slide 2: Contents
  Roadmap Overview
  Preparation Work
  Nov. 29: Product Owners (Level 4) Agenda
  Nov. 30: System Owners (Level 3) Agenda
  Presentation Template

## Slide 3: Based on the customer needs derived, we have created a set of 9 work packages that will feed the roadmap
Self-service
  Increasing and promoting options for customers to resolve issues without speaking to a live agent
  Focuses on building out rules-based capabilities with available technologies
Personalized marketing technology
  Building capabilities to better target Ameren’s customers with compelling, personalized offerings
  Could include integrating 3rd party data to enhance 360-degree customer view
Assisted channels
  For customers who do connect with a live agent, ensuring that the interaction is helpful, streamlined and efficient
  Priority topic areas include outage-related contacts
Back office automation
  Identifying and eliminating manual hours in the back office using RPA
  Target activities include electric meter worksheets, change meter order, and credit email distribution
Predictive and proactive
  Further enhancing customer issue resolution using new technologies that enable further personalization
  Focuses on predictive and AI-driven capabilities of the future & automation
Field experience
  Leveraging future technologies to eliminate physical truck rolls for certain categories (e.g., identification)
  Also includes real-time tracker and improving field data integration
Digital engagement
  Continuing the push to enhance and drive adoption of non-issue-related digital engagement (e.g., e-bill, personalized website)
  Priority areas include preference center
Modernize CSS
  Initiatives on how to approach CSS modernization, with activities including regular assessments and an extensive planning process to assess options
C&I support
  Focusing on better serving Ameren’s C&I customers through digital offerings (e.g., self-service visualization tools, integration into popular C&I software, customized communications)
Foundational enablers
  Set of foundational technologies that cut across multiple packages and are essential to enabling them
  Includes data cleanup, integrated data layer, Business Rules Engine

## Slide 4: This roadmap has been built to be shown in 4 levels
Level 1 Executive
roadmap
Highlights package sequencing and duration
Level 2 Package
roadmaps
Outlines specific activities that make up each package, including sequencing and dependencies between activities
Level 3
Technology roadmaps
Provides view of activities for each core technology that cuts across packages (e.g., CRM, IVR)
Level 4
Customer
journey
roadmaps
Shows specific timeline for when features will be delivered for key journeys (outage, move-in/move-out, billing & payment)

## Slide 5: Contents
  Roadmap Overview
  Preparation Work
  Nov. 29: Product Owners (Level 4) Agenda
  Nov. 30: System Owners (Level 3) Agenda
  Presentation Template

## Slide 6: Preparation
Read the “20181126 Long-Term Digital Customer Technologies Roadmap” PowerPoint document
Spend time with key team members and core team representative to prepare your presentation
Presentation agenda and timing:
Topic | ~ Duration
Describe the 5-year end-state Vision Key business outcomes anticipated (“current state” to “future state”) Investment and value | 5 minutes
Describe 2019 plans (deep dive) Major actions planned (i.e. Big Rocks) Key business outcomes anticipated Investment and value Detailed roadmap (2019 Monthly) | 20 minutes
Questions and Answers | 5 minutes

## Slide 7: Contents
  Roadmap Overview
  Preparation Work
  Nov. 29: Product Owners (Level 4) Agenda
  Nov. 30: System Owners (Level 3) Agenda
  Presentation Template

## Slide 8: Nov. 29: Product Owners (Level 4) Agenda
Topic | Presenter | Timing | Duration
Kickoff | Joe Solari | 2:40 – 2:50 | 10 minutes
Billing and Payment | Dan Phelan | 2:50 – 3:20 | 30 minutes
Move In & Move Out | Amanda Humphrey | 3:20 – 3:50 | 30 minutes
Break |  | 3:50 – 4:00 | 10 minutes
Outage | Angel Watkins | 4:00 – 4:30 | 30 minutes
Interactive Voice Response | Andi Hoffman | 4:30 – 5:00 | 30 minutes
Next Steps & Wrap Up | Joe Solari | 5:00 – 5:10 | 10 minutes
Provide slides to Joe Solari by 5pm on Wednesday, November 28

## Slide 9: Contents
  Roadmap Overview
  Preparation Work
  Nov. 29: Product Owners (Level 4) Agenda
  Nov. 30: System Owners (Level 3) Agenda
  Presentation Template

## Slide 10: Nov. 30: System Owners (Level 3) Agenda
Topic | Presenter | Timing | Duration
Kickoff | Joe Solari | 2:10 – 2:20 | 10 minutes
Customer Relationship Management | Maryellen Kliethermes | 2:20 – 2:50 | 30 minutes
Web & Mobile | Rob Kern / Sam Rajan | 2:50 – 3:20 | 30 minutes
Break |  | 3:20 – 3:30 | 10 minutes
AMI & Smart Meter Program | Dave Kuhlmann | 3:30 – 4:00 | 30 minutes
Customer Master Data Management | Sam Rajan | 4:00 – 4:30 | 30 minutes
Next Steps & Wrap Up | Joe Solari | 4:30 – 4:40 | 10 minutes
Provide slides to Joe Solari by 5pm on Thursday, November 29

## Slide 11: Contents
  Roadmap Overview
  Preparation Work
  Nov. 29: Product Owners (Level 4) Agenda
  Nov. 30: System Owners (Level 3) Agenda
  Presentation Template

## Slide 12: [Title] 5 Years
5-year vision
Key business outcomes
Text here
Current State | Future State
Investment
~$
Value
~$
Slide 1

## Slide 13: [Title] 2019 Plan
Major actions planned
Key business outcomes
Text here
Investment
~$
Value
~$
Slide 2
Text here

## Slide 14: 2019 Plan – Monthly Timeline
2018
2019
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
  [Task 2]
  [Task 1]
  [Task 2]
[Owner]
Task
[Owner]
  [Task 5]
  [Task 3]
  [Task 4]
  [Task 3]
  [Task 1]
[Activity 1]
[Activity 2]
1
2
1.1
1.2
1.3
1.4
Activity
2.2
2.1
1.5
2.3
Slide 3-n

## Slide 15: Next Steps
Read the “20181126 Long-Term Digital Customer Technologies Roadmap” PowerPoint document
Owners schedule time with core team member to acquire additional grounding and internalization:
Owners prepare presentations and submit them to Joe Solari by due dates below:
  Product Owners (Level 4) by 5pm Wednesday, Nov. 28
  System Owners (Level 3) by 5pm Thursday, Nov. 29
Owners | Level 3 or 4 | Core Team Member
Amanda Humphrey | Move In & Move Out | Jeronica Jenkins
Angel Watkins | Outage | Jeronica Jenkins
Dan Phelan | Billing and Payment | Jeronica Jenkins
Maryellen Kliethermes | CRM | Jay Knobbe
Dave Kuhlmann | AMI & SMP | Joe Solari
Rob Kern | Web and Mobile | Sam Rajan
Sam Rajan | Customer MDM | N/A
Andi Hoffman | Interactive Voice | N/A

## Slide 16: Questions and Answers