## Slide 1: ESO October 2020 deployment schedule
Coding / Development/test
UAT Readiness
PTST/UAT Testing
STAG Testing
Deployment
PERF Testing
Load Testing
9/22/20
10/5/20
9/18/20
10/14/20
10/15/20
Optional Tests
PC: 9/29/20
Web feature:
New User Registration flow for START service
PAYS –Madhu confirmed that the ESO code is in production, Only needed testing when the program get launched
CSS feature:
Support PAYS feature

## Slide 2: ESO November 2020 deployment schedule
Coding / Development/testing
UAT Readiness
PTST/UAT Testing
STAG Testing
Deployment
PERF Testing
Load Testing
10/23/20
11/6/20
10/19/20
11/20/20
11/21/20
Optional Tests
PC: 11/2/20
Web feature:
One Step Transfer service
New screen for connect/disconnect flow
Net verify connect screen
CSS feature:
CWR (Dependency to SoAnn’s Dev. work completion)
CWR UAT Testing
Staging CWR data to for UAT (it will take over a week to stage the data)
Data dependency to Test Data:
When we will have the CWR test data?
How we can have CWR test Data?
How long it will take to have CWR test data?

## Slide 3
Type | ESO# | Title
Training | 1352 | Traning on how to close web obligations
Enhancement | 1678 | Multiple active collections accounts
Enhancement | 747 | Deceased customer block
Enhancement | 1354 | Phone number for date requested not correct on new user connects
Enhancement | 1658 | 
Enhancement | 1117 | Written-off COR should be credit scored through Equifax
Bug | 1857 | Connect contact shows guest stop details in CSS
Enhancement | 1746 | Non-Residential redirect for guest stop
Enhancement | 1415 | Non-Residential redirect for connect/ disconnect
Enhancement | 1631 | Comment out Equifax call for Active CORs
Enhancement | 1339 | Final account guest stop redirecct
Enhancement | 1720 | Account Look-up Guest Stop
Enhancement | 549 | SSN - IL - Net Verify Pending Connect Screen
Enhancement | 551 | 
 | 1630 | 
Enhancement | 907 | Final active collections logic flow
Enhancement | 1110 | 
Enhancement | 1664 | Allowing "edit" on banked status
Enhancement | 1889 | PAYS - Need to document customer acknowledged PAYS Program
TRANSFER/MOVE User Stories |  | 
enhancement | 1276 | Payments on pending account xfer to old account
enhancement | 797 | Link old premise to new premise (DT)
enhancement | 1715 | Extend MO Calendar to 60days vs 30days
enhancement | 247 | Deposit transfer
enhancement | 267 | alerts in the move flow
EMAIL - Enhancements - $$ owed, all service types, and footer |  | 
enhancement | 618 | displayed amount owed in email
enhancement | 1575 | display all service types
enhancement | 1571 | 
enhancement | 1580 | 
enhancement | 1577 | 
enhancement | 1890 | display correct footer on all ESO emials
enhancement |  |