**ESO Release 2 - Testing Environment Planning:**

**MobileFirst / TWE team managed - Web Environments:**

*Ameren.com – Production Blue & QA.Ameren.com – Test Blue*

*Release.Ameren.com –Production Green & Release.QA.Ameren.com –Test Green.*

**ESO QA/UAT test schedule: 4/22/19 to 5/3/19 (I will make reservations on your calendar for these days**)

1. **Ameren – Web**

*Release.QA.Ameren.com –Test Green.*

1. **API**

CustCorpT  -pointing to CSS PTST

1. **CSS**

PTST

***Questions:***

* *Who does Test Data Set Up for the Release.QA.Ameren.com –Test Green environment*
* *Who does Test Data Mining for the UAT environment*
* *Who manage Test Data for the Release.QA.Ameren.com –Test Green environment*
* *When the Test Data will be ready for the Release.QA.Ameren.com –Test Green environment*
* *Which is the Test Data Base and how new data Identified, stored, refreshed in the Test Data Base.*

**ESO STAG testing schedule: 5/9/19 to 5/13/19 (I will make reservations on your calendar for these days)**

1. **Ameren – Web**

*Release.QA.Ameren.com –Test Green.*

1. API

CustCorpT  -pointing to CSS STAG

1. CSS

STAG

**ESO Sprint Testing**

Currently we are in Sprint 3 and will be doing Unit and System testing using the following but we don't need a reserved environment. But it will be great if we know who we can contact in case of any problem with the environment and test data. Note: we lost 3 days in last sprint since there were trouble with API and CSS and there were no one could help us to fix the issue.

1. **Ameren – Web**

PLZ 5 (Dev/Build Box)

1. API

CustCorpT  -pointing to CSS PTST

1. CSS

PTST

**ESO Release 2 – UAT & STAG Testing Scripts planning:**

TBD

**ESO Release 2 - UAT & STAG Testing Data Planning:**

Test Data and Account needs: TBD

**ESO Release 2 - UAT & STAG Testing Resource Planning:**

Tester Access/set up needs: TBD

**ESO Release 2 – UAT & STAG testing Risks:**

TBD