Implementation and Back-Out Plan

for

Enhanced Service Order (ESO) Phase 1

12/18/18

Version 1.00

Authorization Sheet

Project Sponsor Approval:

Approved By:		_______________________________	  Date ____/____/______

Oglesby, Tara K

VP Customer Experience

Approved By:		_______________________________	  Date ____/____/______

Lord, Geralynn M

VP Corporate Communications

IT Department Approval:

Issued By:		_______________________________	  Date _12_/_14__/_18__

Bash Anoth

Scrum Master

Approved By:		_______________________________	  Date ____/____/______

Joe Solari

Senior Director IT

Approved By:		_______________________________	  Date ____/____/______

Rajan Sam

Dir Digital Customer Exp,

Project Management Office Approval

Approved By:		_____________________________    Date _12___/_14___/_18___

Humphrey, Amanda S

Product Owner / Manager

Document Version History

| Version | Update Description | Page # | Date | Contact Name | Draft or Final |
| --- | --- | --- | --- | --- | --- |
| 0.1 | Initial Draft | NA | 12/13/18 | Bash Anoth | Draft |

Table of Contents

Document Purpose	6

Introduction	6

Section 1: Approach	6

Scope & Objectives	6

Deployment Approach Strategy Objectives	6

Scope of the Deployment	6

Overall Approach	6

Approach Defined	6

Outcomes	6

Critical Success Factors	7

Stakeholders	7

Relationship/Dependencies with other projects/entities	7

Operational Readiness	7

Management, Control, and Reporting	7

Progress Monitoring and Reporting	7

Measurements of Success	7

Implementation Risks	7

Section 2: Plan	7

Implementation Plan Summary	7

Implementation Plan Tasks	9

Prepare for Production Operation Tasks	9

Prepare for Production Operation Tasks Details	9

Implement Solution Tasks	10

Implement Solution Tasks Details	10

Back-Out Plan Summary	12

Back-Out Plan Tasks	12

Back-Out Plan Task Details	12

Back-Out Plan Period	13

Key Decision Makers	13

Back-Out Plan Scenarios	13

# Document Purpose

The purpose of this document is to describe in detail the Implementation Plan Tasks and Resources included in implementing the solution in the production environment, as well as the Back-Out Plan Tasks and Resources required to “back out” the solution in case of issues with implementation.

# Introduction

The Implementation Plan will be described by first identifying all High-Level Tasks, and then providing their associated details.

Similarly, the Back-Out Plan will be described by first identifying all High-Level Tasks, and then providing their associated details.

# Section 1: Approach

# Scope & Objectives

## Deployment Approach Strategy Objectives

- Successfully deploy the following:

  - Deploy the capability to estimate deposit needs for the MO customers when they process Online

Ordering

  - Deploy the capability that customers can place a connect order on a premise which already has a pending disconnect order.

- Regression Test

- Go/No Go decision

- RollBack the code if a No Go decision is made.

## Scope of the Deployment

Very small scope

- Deploy the capability to estimate deposit needs for the MO customers when they process Online

Ordering

- Deploy the capability that customers can place a connect order on a premise which already has a pending disconnect order.

# Overall Approach

## Approach Defined

Successfully deploy the functionality/code

Regression Test

Go/No Go decision

RollBack the code if a No Go decision is made.

## Outcomes

Successful deployment of the code/functionalities

Rollback of the code, if the regression test fails and No Go decision is made

## Critical Success Factors

Successful deployment of the code/functionalities to production

Successful regression testing and a Go decision

## Stakeholders

# Relationship/Dependencies with other projects/entities

## Operational Readiness

-Add On functionalities to CSS

# Management, Control, and Reporting

## Progress Monitoring and Reporting

The functionality will be used by CRM reps and Customers placing Online Ordering and it will be monitored and reported

## Measurements of Success

Customers and CRM representatives will be capable to perform the following:

- Estimate deposit needs for the MO customers when they process Online

Orders

2-Can place a connect order on a premise which already has a pending disconnect order

## Implementation Risks

-No risks identified, standalone functionalities

# Section 2: Plan

# Implementation Plan Summary

- Successfully deploy the following:

  - Deploy the capability to estimate deposit needs for the MO customers when they process Online

Ordering

  - Deploy the capability that customers can place a connect order on a premise which already has a pending disconnect order.

Prepare for Production Operation includes the following tasks:

- Simple Add On functionality and no production preparation needed.

Implement Solution includes the following tasks:

- Obtain Implementation Approval

- Validate Operational Readiness

- GO LIVE

- Provide Implementation Support.

# Implementation Plan Tasks

This section describes the Implementation Plan Tasks and their associated details.

Deploy the 2018 Minimum Viable Product (MVP) for Enhanced Service Order (ESO) Team

- Successfully complete UAT – Completed (12/7/18)

- Go / No Go decision from Product Owner – Go decision approved (12/10/18)

- Deploy code to the production server 1

    - -Regression Test

- Deploy the code to the Production server 2

    - Regression Test

- Go / No Go decision

- Go Live (if the regression test passed and Go decision approved)

- RollBack the code (if the regression test fails and No Go decision is made)

Note: There is no new Data or Hard Ware involvement since it is just a functional improvement.

## Prepare for Production Operation Tasks

| Task Name | Task Description | Primary Responsibility | Dependencies |
| --- | --- | --- | --- |
| UAT | Successfully complete User Acceptance Test (UAT) | Dorge, Katherine L | None |
| Go / No Go | The Product Owner approves a Go decision with successful completion of UAT | Humphrey, Amanda S | None |
| Deploy Code to Production Server 1 | Deploy Code to Production Server 1 and Regression Test | Rickard, Christopher S | None |
| Regression Test | Regression Test to make sure the new code not causing any problem for the current functionalities | Dorge, Katherine L | None |
| Deploy Code to Production Server 2 | Deploy Code to Production Server 2 | Rickard, Christopher S | None |
| Regression Test | Regression Test to make sure the new code not causing any problem for the current functionalities | Dorge, Katherine L | None |
| Go / No Go | Go decision if the Regression Testing is successful | Humphrey, Amanda S | None |
| Go Live | The new functionalities are available in Production | Rickard, Christopher S | None |

## Prepare for Production Operation Tasks Details

- Simple Add On functionality explained earlier and no production/operation preparation needed.

- Back-Out Plan Established / Confirmed

Task:

Backout Plan is established

Task Goal:

Backout plan is established

Task Steps:

Complete Regression Testing and Rollback the new code is the Regression testing fails.

Planning Considerations:

Regression Testing

Go / No Go call

Capability to Rollback the cod, if necessary.

Go Live

Risks and Issues:

Failure of Regression Testing will cause to Rollback the new code.

## Implement Solution Tasks

| Task Name | Task Description | Primary Responsibility | Dependencies |
| --- | --- | --- | --- |
| Obtain Implementation Approval | Confirm approval of plans and testing results as appropriate. Gain approval for GO LIVE operation. | McCleary, Darnette M | None |
| Validate Operational Readiness | Validate the readiness of operation of the solution. Include readiness of site, facilities, users, technologies, tools, support needs, system integrity, back-out plans, etc. | Dorge, Katherine L | None |
| GO LIVE | System cutover to product environment. Include monitoring during first critical hours of production. | Humphrey, Amanda S | None |
| Provide Implementation Support | Provide support for operations and help desk as needed during initial GO LIVE operation. Determine resource needs and duration of support. | Dorge, Katherine L | None |

## Implement Solution Tasks Details

Validate Operational Readiness

- Simple Add On functionality and no Operational Readiness needed.

- System Integrity Verified

- Back-out Plan Verified.

# Back-Out Plan Summary

If the regression test fails and a No Go decision is made, the ESO deployment team will restore the previous system to the production environment.

# Back-Out Plan Tasks

This section describes the Back-Out Plan Tasks and their associated details.

Regression Testing

Go / No Go decision

If Regression Test fails and a No Go decision is made, restore the previous system to the production environment.

Regression Testing to make sure everything working as it was before the new code deployment

## Back-Out Plan Task Details

| Task Name | Task Description | Primary Responsibility | Dependencies |
| --- | --- | --- | --- |
| Perform Backups | Take a full backup of data and software and archive for the full Back-Out Period plus 1 month. |  |  |
| Identify Back-Out Period | Identify the critical production timeframe for potential Back-Out Scenarios. |  |  |
| Identify Back-Out Plan Scenarios | List all scenarios associated with Back-Outs Action Plans. Estimate restoration times for each Action Plan. |  |  |
| Identify Key Decision Makers | List all key decision makers associated with execution of all Back-Out Scenarios. |  |  |
| Back-Out Scenario Execution | Identify Back-Out Scenario and Action Plan. Obtain approval from Key Decision Makers, execute plan and monitor results. |  |  |

## Key Decision Makers

| Group | Individuals |
| --- | --- |
| ESO | Humphrey, Amanda S |
| ESO | Dorge, Katherine L |
| ESO | Rickard, Christopher S |

## Back-Out Plan Scenarios

<< List and briefly describe each Event that may require back-out, all Options to be considered and their associated Action Plans. >>

| Event | Options | Action Plans |
| --- | --- | --- |
| New functionality does not work as expected | 1. Determine a work around 2. Roll back to previous production version (software, hardware, data, etc.) | 1. Identify work around options, select the option, may need to inform users of production delays. 2. Roll back, involves full project team, may need to inform users of any data loss. |
| Data corruption | 1. Cleanse data 2. Roll back to unaffected data version | 1. Determine of cleansing is possible, may need to notify users of production delays. 2. Test previous versions to determine unaffected version, involves full project team, may need to inform user of any data loss. |