## Slide 1: Impact Mapping Risks: Missed Impacts
Draft Model Story
Risks: Missed User Story
Resource Mapping
Risks: Missed Impacts
User story mapping
Risks: Missed Impacts
Resource Allocation
Risks: Timely Resource availability
Model Story Scrub for Product Backlog
(Risks: Lack of timely resource allocation)
12/12/18
12/21/18
2/04/19
Product Backlog
(Feature) prioritized to
Start Sprint
(Risks: Timely Resource availability)
Start Sprint 1
(Risks: Timely Resource availability)
1/10/19
2/8/19
Sprint 1 Planning
(Risks: Timely Resource availability)
2/11/19
ESO – Product development
Sprint readiness planning - Road map
Agile Team Mobilization
& Sprint 0
Risks: Timely Resource availability
12/06/18