## Slide 1: PE Process Fundamentals
The following process flow outlines the Performance Engineering steps the team has developed and is supplemented with deliverables formalized into templates for new engagement onboarding.
Initiation
Analysis
Develop
Execute
Diagnostics
Performance Test Strategy:
Scenarios to be tested
Test Volumes
Data creation approach
Tooling to be utilized
Planned Timeline:
Scripting Development
Service Virt Development
Shakeout Executions
Load Test Executions
Set Meeting Cadence:
Scripting progress
Execution status
Test Results/Defect Review
Deliverables:
Test Strategy Document
Activities:
Scripting Env provided
APM Approach Setup
Test Data Generated
Develop
  Services Scripts
  UI Scripts
  Service Virts
Validate
  Services Scripts
  UI Scripts
  Service Virts
Shakeout
  Services Scripts
  UI Scripts
  Service Virts
Deliverables:
Script Development Tracker
Weekly Status Report
Activities:
Create test composition
Coordinate testing windows
Execute load tests
Monitor response times/errors in real-time
Record Application, Server, and Database level metrics
Meet: Provide execution status
Deliverables:
Script Execution Tracker
Weekly Status Report
PE Test Reports
Defect Tracker
Activities:
Identify Bottlenecks & Fix Performance
Communicate Defects
Review and Design Code (RCA)
Plan follow up PE Test
Meet:
Provide test results
Communicate defects found
Review performance fix results
Deliverables:
Weekly Status Report
Monthly Readout
Kickoff Meeting:
Fully Understand Scope of Changes
Confirm System Architecture
Identify Scenarios to be tested
Identify Service Virts Needed
Identify Data Requirements
Collect and Validate NFRs
Identify Performance engineering activities in product backlog
Deliverables:
Questionnaire – App Teams
In addition to the deliverables outlines above, the PE team has also included supplemental documentation to support tooling implementations, system architecture analysis, and defect remediation processes.