#### Project Online

# User Manual

VERSION: DRAFT

December 1, 2017

Table of Contents

Process for requesting Project Online access and downloading Microsoft Project 2016 Professional	3

Process for connecting MS Project 2016 to Project Online	3

Setting up New Project	5

Selecting Project Size/Methodology	5

Filling out the Project Details Tab	6

Filling out the Business Case Tab	10

Filling out the Project Information Tab	11

Editing a Project	12

Editing the Project Details	12

Editing the Project Phase	14

Workflow Stage Status	16

Submitting a Project	18

Updating Project Status	19

Logging Issues	21

Logging Risks	22

Logging Action Items	23

Logging Change Requests	25

Updating Project Actuals using Timesheet	26

Adding Tasks to a Timesheet	28

Making a Prior Period Adjustment (i.e., Recalling a Timesheet)	33

Planning for Vacation (i.e., PTO – Personal Time Off)	37

Updating Project Actuals using Tasks	39

Adding Tasks	42

Assigning Resources	45

# Process for requesting Project Online access and downloading Microsoft Project 2016 Professional

Refer to the attachment to know the process for requesting Project Online access and for downloading Microsoft Project 2016 Professional from Software Center.

Here is the link to the DSR: https://plzlxpidmapp.ameren.com:8443/idm/user/login.jsp?nextPage=user%2Fmain.jsp

- Or –

You can access it through this path: Scholar -> Enterprise Resources -> Data Security Requests -> login -> requests -> new requests

The Software Center is an icon on your desktop from your laptop/computer and it looks like this:

# Process for connecting MS Project 2016 to Project Online

Refer to the attachment to know the process for connecting MS Project 2016 to Project Online.

Logging in to Project Online

- Using your browser, go to the address bar and type this link https://ameren.sharepoint.com/sites/pwa/  or click from here.

- Enter username and password if required. Otherwise, just click your Ameren username:

- If successfully logged in, you will be able to see this landing page:

# Setting up New Project

## Selecting Project Size/Methodology

- Step 1 – To Begin click on 'New Proposal'

- Step 2 – Choose your project's size or methodology. Refer to Tailoring Guideline in the PM playbook to determine the project size. This selection will determine the schedule template (MS Project Plan) of your project.

Guidelines:

- If you are not sure of the project size, you can select whichever is best applicable, as you can change it later. However, changing this means rework.

- If there is a need to change the methodology, Project Manager needs to reach out IT System Administrator (Charlene Vinson).

- Step 3 – After selecting the methodology, click "Next" to continue.

## Filling out the Project Details Tab

- Step 4 – The user should always select 'IT' from the 'Project Departments' drop down list.

- Step 5 – After selecting "IT" as Department, additional fields will be populated under the 'Project Details' tab. Enter the mandatory fields (fields with *).

Please ignore this tab

Guidelines:

- Name – Project Name should be at least similar to the Work Order Name or Program Name of the work order or work orders associated to this project.  Length of the project should be no more than 50 chars.

- Project Description – Enter a brief description of your project. Write at least 2 to 3 statements that would describe your project.

- Step 6 – Under the 'Project Details' tab, select Methodology (mandatory field), click the ellipses (…) button and choose accordingly.

Guidelines:

- If you are not sure of your project methodology, you can verify with your Supervisor or reach out to Ron Dyson for some guidance.

- You can select "NYD – Not Yet Determined", however, for any change, you need to reach out IT System Administrator (Charlene Vinson).

- Step 7 – Select Project's Complexity from ellipses (…) button.

- Step 8 – Select the Project's Corporation from the ellipses (…) button, Ameren Missouri, Ameren Corporation etc.

Guidelines:

- The "Corporation" field would determine as to what operating company, either Missouri or Illinois, or others, the capital and operations and maintenance (O&M) costs associated with the software asset implementation would be allocated.

- The work order for your project would tell you which Corporation option/s you can pick from the list.

- Step 9 – Populate the IT Director Field with the appropriate resource and his/her portfolio from the ellipses (…) button. This field will look up from Active Directory.

Guidelines:

- Type the name of your Director in the "IT Director" field. As you are typing, the system is looking up from Active Directory System and will return the possible options for you to choose from.

- To select, mouse over to the appropriate name and then click.

- You cannot enter name that is not in the Active Directory System.

- If name is not found, reach out IT System Administrator (Charlene Vinson).

- Step 10 – Populate IT Portfolio field

- Step 11 – Complete the remaining fields and choose from the ellipses (…) button appropriately.

- The "Owner" field should be the Project Manager as he/she will have full control access on the project.  Do not enter anything in this field during the creation process, it will default to the person creating the project.  If the person creating the project is not the PM, go back and change it after the creation process has been completed.

## Filling out the Business Case Tab

Step 12 – Complete fields under Business Case Tab and choose from the dropdown. None of these fields are mandatory at the time of creation.  However, they are used in reporting and should be updated.

## Filling out the Project Information Tab

- Step 13 – Complete fields under Project Information Tab and choose from the dropdowns. Fields with an asterisk are required, most have a system default assigned.  Please review/update accordingly.

- Step 14 - Scroll to the bottom of the page and click on finish to create your project.

# Editing a Project

## Editing the Project Details

- Step 1 - To edit the created project, click on 'Project Center' on the left panel. A list of all projects created will appear. Click on the project you had created.

- Step 2 - Once project is clicked, below window will show. Go to appropriate tab and update the field entry.

- Step 3 – Once changes are done, click "Save" button to save changes.

You should be able to see this message is saved successfully.

## Editing the Project Phase

- Step 1 - In Project Center, click on your project.

- Step 2 - Hover over your mouse at page ribbon (top), go to Project tab then click "Edit".

- Step 3 - In the project Quick Launch pane (left pane of screen), click IT Project Request, and then navigate to Project Details tab.

- Step 4 - Scroll down and locate field IT Project Phase. Click the ellipsis button and select appropriate project status.

- Step 5 - Save your updates by hovering at the page ribbon, click "Save".

- To close the window, click "Close", and a pop-up screen will show. Select "Save" and "Check it in", then hit the "OK" button:

# Workflow Stage Status

- Step 1 - To know the workflow stage of the project you have created, click your project, and new screen will appear.

- Step 2 – select the workflow stage and action accordingly. IT Project Request will stay "Incomplete" until project is submitted for approval.

# Submitting a Project

- Step 1 - After project is successfully and accurately completed, submit project by clicking the 'Submit' button on the top taskbar.

# Updating Project Status

- Step 1 – From Project Center (1), mouse over to your project and click to open your project (2):

2

1

- Step 2 – From Quick Launch, click "IT Project Status", and IT Project Status tab will open.

Guidelines: Refer to the attached file for complete guidelines in updating the fields in the IT Project Status tab.

Logging Issues, Risks, Change Requests

- Step 1 – From Project Center, open your project:

1

2

- Step 2 – Once your project is opened, click the “IT Collaboration” link as shown below.

- Or  -

## Logging Issues

- Click the “Issues” tab and create “New Item” or “Edit” existing issue.

- Once done, click “Save” or “Cancel”. You can also attach file as supporting document. Don’t forget to use the “Spelling” feature as well.

## Logging Risks

- Click the “Risks” tab and create “New Item” or “Edit” existing issue.

- Once done, click “Save” or “Cancel”. You can also attach file as supporting document. Don’t forget to use the “Spelling” feature as well.

## Logging Action Items

- If you have an action item that you need to track for your project, rather than using a separate document (Excel or Word), you can log your action items associated in your project in the “IT Collaboration” section as well.

- If this is your first to create an action item, the screen will look as below where you can add your action item. Once you typed an action item, a new blank row will automatically be added to the list.

- You can also add new column, if needed, using the “ + “ sign

- You also have an option to filter your action items list by “All Action Items” or “Active Action Items”.

- If you have multiple lists, the screen will look as below.

- If you want to edit few cells, without opening each of the action item, you can click “Bulk Edit” and edit the cell values as you normally do in Excel.

## Logging Change Requests

- Click the “Change Requests” tab and create “New Item” or “Edit” existing issue.

- Once done, click “Save” or “Cancel”. You can also attach file as supporting document. Don’t forget to use the “Spelling” feature as well.

# Updating Project Actuals using Timesheet

There are two (2) ways of updating actuals in PWA (Project Web App): "Timesheet" and use of "Tasks." General recommendation and industry practice is to use "Timesheet:"

- It defaults users to show assigned tasks across project/s on current reporting week.

- Provides ability to track non-project time

Each week all project resources must fill in a timesheet since this is the project's primary mechanism for capturing actuals and accurately estimate remaining work:

- Actual time worked per day on each assigned Task

- Estimated effort to complete the task (i.e., "Remaining Work")

- Any non-project or non-working time (i.e., Vacation, Sick, Training, etc.)

Below are the steps on how to submit a timesheet:

- Step 1 – Navigate to Project Online PWA by opening a  web browser and typing-in the URL: https://ameren.sharepoint.com/sites/pwa/default.aspx

- Step 2 – In the Quick Launch menu on the left of the screen, click on "Timesheet:"

- Step 3 – you will notice that PWA will default you to current reporting week, displaying all tasks (grouped by project), currently assigned to you for the current week.

  - Key-in actuals for each task you worked on the week

  - Hover your cursor to the page Ribbon and click on "Timesheet," then click "Save."

  - Provide your PM with your estimate to complete tasks by updating "Remaining Work"

  - Repeat step B by clicking "Save"

CAUTION: We need to click "Save" after keying-in actuals so the system can auto-compute "Remaining Work" column. It is not advisable to update both the "Actuals" and "Remaining Work" at the same time since this could result in incorrect values. The steps enumerated above is industry best-practice since it allows PWA to calculate "Remaining Work" first before user keys-in his/her updated work estimate

TIP: Whenever there is a significant change in "Remaining Work," it is always a good practice to update the Task "Comments" with details/narrative so your PM would know the reason behind the change.

- Step 4 – at the end of the week, send updated timesheet to your Project Manager by clicking "Timesheet," then "Send," then select "Turn in Final Timesheet." This will lock your timesheet for the week and notify your PM to review and approve your timesheet:

Note: The two (2) other options above are normally used if you'd like to submit mid-week status. E.g., you're forecasting "actual" work you'd be spending for the week. Do note though that by end of week, you'd still need to Re-Send and select "Turn in Final Timesheet" so the actuals you've reported would officially roll-up to your project schedule (after PM's approval).

# Adding Tasks to a Timesheet

If a team member needs to perform work on a task that doesn't currently appear on his timesheet, he/she can "add a Row" with the following options:

- Select from Existing Assignments – task is assigned to resource but not yet scheduled to start during current time period.

- Add a New Task – (CAUTION: PM needs to approve adding new Task to schedule). If task isn't yet listed in current project schedule

- Add Yourself to a Task - (CAUTION: Engage PM first). If Team member will take over or assist on another team member's task.

- Add Team Tasks – Note: Do not use. Currently disabled... Assigning Task that's previously assigned to a Team resource.

- Add Non-Project Line – If adding non-project task that's not listed on current timesheet. Category options are limited to: Administrative, Bereavement, Jury Duty, Sick, Support, Training, and Vacation. If new categories are needed, please reach out to IT PMO.

- Add Personal Time – NOTE: Do not use. Currently disabled. Normally used to track personal time (i.e., unpaid time off)

- Select from Existing Assignments –

  - In your Timesheet, click on page Ribbon, "Timesheet" then click on "Add Row:"

  - Select "Select From Existing Assignments"

  - A pop-up screen will display showing all Projects you currently have an assigned Task with

  - Expand the project/s until the task-level details are displayed. Select the Task by clicking on the corresponding Tick Box. Be sure to update "Comment" then hit <Enter>.

- Add a New Task –

CAUTION: Before proceeding with below steps, ensure you circle back with your Project Manager and he/she is aligned that you'll be working on additional task that is NOT currently listed in your Timesheet. It is always better for the PM or your project Scheduler to add new tasks for you instead of following the below steps

  - In your Timesheet, click on page Ribbon, "Timesheet" then click on "Add Row:"

  - Select "Add a New Task"

  - The "New Task" dialog box will appear.

  - When adding tasks, it is advisable to select "Total Work" instead of specifying a hard-date (i.e., "Finish" date). Be sure to update "Comment" click on <Save>.

- Add Yourself to a Task –

CAUTION: Before proceeding with below steps, ensure you circle back with your Project Manager and he/she is aligned that you'll be taking over, or assisting on another team member's task. It is always better for the PM or your project Scheduler to add new tasks for you instead of following the below steps

  - In your Timesheet, click on page Ribbon, "Timesheet" then click on "Add Row:"

  - Select "Add Yourself to a Task"

  - The "Add Task" dialog box will appear. It is advisable to talk with your PM or project Scheduler first before proceeding since they would need to provide you information you'd need to proceed.

  - Select Project from Project dropdown

  - Select Summary Task from dropdown

  - Select the specific Task that would be working on (i.e.., providing assistance)

  - It is advisable to select "Total Work" instead of specifying a hard-date (i.e., "Finish" date). Be sure to update "Comment" click on <Save>.

- Add a Non-Project Line -

  - In your Timesheet, click on page Ribbon, "Timesheet" then click on "Add Row:"

  - Select "Add Yourself to a Task"

  - The "Administrative Time" dialog box will appear.

  - Select from available Categories

  - The system will auto-populate Work type (as Working or Non-Work). You have the option to update the task "Description." Click <OK>.

  - The new task will be added to your timesheet. Follow normal process in reporting actuals

# Making a Prior Period Adjustment (i.e., Recalling a Timesheet)

Recalling a timesheet is normally done when a mistake in prior time entry is discovered, or whenever a timesheet was submitted for approval by accident.

NOTE: Timesheets that belong to CLOSED reporting periods can no longer be recalled. Contact your IT PMO Administrator should you need to recall a timesheet for a closed period.

- Step 1 – Navigate to Project Online PWA by opening a  web browser and typing-in the URL: https://ameren.sharepoint.com/sites/pwa/default.aspx

- Step 2 – In the Quick Launch menu on the left of the screen, click on "Manage Timesheets." The system will display a list of all of your available timesheets (past, present and future)

- For ease of use, you can navigate to "Timesheets" Ribbon, then use "View functionality to filter results to specific time period:

- Locate the pertinent timesheet and click on that row under "Timesheet Name" column.

- You'll notice that "Recall" Ribbon button is now enabled. Click on this button

- A confirmation dialog box will appear. Click <Ok>.

- The timesheet status will revert to "In progress"

- Click on "My Timesheet" under Timesheet Name column

- Timesheet with previous actuals would be displayed. Follow steps to key-in correct actuals and resubmit timesheet

# Planning for Vacation (i.e., PTO – Personal Time Off)

It is always a good practice to a plan vacation in advance, and ensure the Project Manager is aware of it so it can be incorporated in the project schedule. Even if the exact vacation dates isn't yet finalized, it's still better reflect PTO "placeholders" in the schedule to reflect a tentative 'period of unavailability' so the PM can properly manage timely delivery of tasks and deliverables.

- Step 1 – Navigate to Project Online PWA by opening a  web browser and typing-in the URL: https://ameren.sharepoint.com/sites/pwa/default.aspx

- Step 2 – In the Quick Launch menu on the left of the screen, click on "Manage Timesheets." The system will display a list of all of your available timesheets (past, present and future)

- Step 3 - For ease of use, you can navigate to "Timesheets" Ribbon, then use "View functionality to filter results to specific time period (i.e. in the future):

- Step 4 - You'll notice that the timesheet status is "Not Yet Created."

- Step 5 - Under Timesheet Name column, click the link "Click to Create"

- Step 6 - Key-in planned vacation dates

- Step 7 - Navigate to "Timesheet" ribbon then click "Save

- Step 8 – click Timesheet ribbon, then "Send," then select "Turn in Final Timesheet."

NOTES:

- If later the planned PTO dates have changed, you'll have to follow steps to do prior-period adjustment and reflect correct actuals (see: "Recalling a Timesheet").

- Submitting planned PTO in advance also have added benefit of ensuring you won't be non-compliant on timesheet entry for the week/s you'll be out on vacation

# Updating Project Actuals using Tasks

"Timesheet" is one option in PWA (Project Web App) to track project actuals and remaining work. The other option is by using "Tasks." A project should only select one option for weekly status reporting.

Generally, there are three (3) methods of providing weekly status update using "Tasks:"

- Hours of Work Done per Period – this is the recommend method to use. This method provides the most accurate information to track status. This is also the method most aligned with principles of Project Management.

- Actual Work Done and Work Remaining – uses "Gantt Chart" or "Sheet layout" view to update cumulative "Actual Work" and "Remaining work" of project tasks.

- Percentage of Work Complete - uses "Gannt chart" or "Sheet layout" view to update "% Complete" and "Remaining Work" of project tasks. A project team would normally define % completion to ensure values provided are not purely estimates – i.e., 50% and below – work in progress; 75% - submitted undergoing review, 100% - signed off.

Hours of Work Done per Period

- Step 1 – Navigate to Project Online PWA by opening a  web browser and typing-in the URL: https://ameren.sharepoint.com/sites/pwa/default.aspx

- Step 2 – In the Quick Launch menu on the left of the screen, click on "Tasks"

- Step 3 – navigate to "Tasks" ribbon then click "Layout" button then select "Timephased Data"

- Step 4 - The screen will now revert to a view that is much similar to "Timesheet" – i.e., tasks showing their start/end dates and with ability for user to key-in detailed actuals on a per day basis:

Note that unlike "Timesheet," PWA will not default user to current reporting period. Hence it is important for user to check and update his period

- Step 5 - In "Tasks" ribbon, click "Select Period"

- Step 6 - A dialog box will appear. Select correct period in the "Timesheet Period" dropdown box then click <OK>.

- Step 7 – Key-in daily actuals for each task you worked on

- Step 8 - Hover your cursor to the "Tasks" ribbon then click on <Save>

- Step 9 – Validate the "Remaining Work" value. Talk to your PM if you believe the value needs to be adjusted for any of your assigned tasks.

- Step 10 – at the end of the week, send updated tasks to your Project Manager by clicking "Tasks" ribbon, then "Send Status," and finally select "All Tasks." This will lock your timesheet for the week and notify your PM to review and approve your timesheet:

# Adding Tasks

If a team member needs to perform work on a task that doesn't currently appear on his Task list, he/she can "add a Row" with the following options:

- Add a New Task – (CAUTION: PM needs to approve adding new Task to schedule). If task isn't yet listed in current project schedule

- Add Yourself to a Task - (CAUTION: Engage PM first). If Team member will take over or assist on another team member's task.

- Add Team Tasks – Note: Do not use. Currently disabled... Assigning Task that's previously assigned to a Team resource.

- Add a New Task

CAUTION: Before proceeding with below steps, ensure you circle back with your Project Manager and he/she is aligned that you'll be working on additional task that he/she doesn't originally plan for. It is always better for the PM or your project Scheduler to add new tasks for you instead of following the below steps.

  - Select "Tasks" ribbon

  - Click on "Add Row" button

  - Select "Add a New Task"

  - The "New Task" dialog box will appear

  - Select "Project" name you're adding task to as well as "Summary Task" that this new task will roll-up

  - When adding tasks, it is advisable to select "Total Work" instead of specifying a hard-date (i.e., "Finish" date). Be sure to update "Comment" click on <Send>.

  - Your Project Manager will be alerted and he/she would need to review and approve the new task so it would be inserted in project schedule.

Add Yourself to a Task –

CAUTION:  Before proceeding with below steps, ensure you circle back with your Project Manager and he/she is aligned that you'll be taking over, or assisting on another team member's task. It is always better for the PM or your project Scheduler to add new tasks for you instead of following the below steps

  - Select "Tasks" ribbon

  - Click on "Add Row" button

  - Select "Add Yourself to a Task"

  - The "Add Task" dialog box will appear. It is advisable to talk with your PM or project Scheduler first before proceeding since they would need to provide you information you'd need to proceed.

  - Select Project from Project dropdown

  - Select Summary Task from dropdown

  - Select the specific Task that you would be working on (i.e.., providing assistance)

  - It is advisable to select "Total Work" instead of specifying a hard-date (i.e., "Finish" date). Be sure to update "Comment" click on <Save>.

# Assigning Resources

Note: Steps below are for Project Managers – i.e., needs license provisioned and have access MS Project 2016 Professional.

- Upon project creation, a schedule (based on a template) would be auto-generated in Project Online. https://ameren.sharepoint.com/sites/pwa/Projects.aspx

- However, this project do not yet have resources assigned. To update this, open the schedule via Project 2016 Professional

- Build the project team from the Enterprise Resource pool.

- Initially you'd want to only load generic resources in your schedule first. You'll then be working with IT Supervisor/s and/or IT PMO Onboarding team to finalize these resource demands and make then 'named resources' at a latter part of your project

- To ensure you're picking up Generic Resource, in the Resource Information dialog box, ensure that generic resource flag is turned on

- Assigning Generic resource to tasks in your project schedule:

- Once a named resource is assigned to the project, replace the generic resource with the named resource. Double-click the generic resource and the Assign Resources dialog box appears. Select the Generic resource to replace and click the Replace… button.

In the Replace Resource dialog box, select the name of the resource to replace the generic resource with and click OK. Click Close in the Assign Resources dialog box.

- After the previous step, all occurrences of the replaced generic resource in the project schedule will be replaced.