## Slide 1: ESO October 2020 deployment schedule
Coding / Development/test
UAT Readiness
PTST/UAT Testing
STAG Testing
Deployment
PERF Testing
Load Testing
9/22/20
10/5/20
9/18/20
10/14/20
10/15/20
Optional Tests
PC: 9/29/20
Web feature:
New User Registration flow for START service
PAYS –Madhu confirmed that the ESO code is in production, Only needed testing when the program get launched
CSS feature:
Support PAYS feature

## Slide 2: ESO November 2020 deployment schedule
Coding / Development/testing
UAT Readiness
PTST/UAT Testing
STAG Testing
Deployment
PERF Testing
Load Testing
10/23/20
11/6/20
10/19/20
11/20/20
11/21/20
Optional Tests
PC: 11/2/20
Web feature:
One Step Transfer service
New screen for connect/disconnect flow
Net verify connect screen
CSS feature:
CWR (Dependency to SoAnn’s Dev. work completion)
CWR UAT Testing
Staging CWR data to for UAT (it will take over a week to stage the data)
Data dependency to Test Data:
When we will have the CWR test data?
How we can have CWR test Data?
How long it will take to have CWR test data?

## Slide 3
Type | ESO# | Title
Training | 1352 | Traning on how to close web obligations – Business User story
Enhancement | 1678 | Multiple active collections accounts - Chris believes it is already in production
Enhancement | 747 | Deceased customer block - Chris believes it already blocked in production, but will double check
Enhancement | 1354 | Phone number for date requested not correct on new user connects – Chris will look into this
Enhancement | 1658 | It seems same as 1354 (duplicate)
Enhancement | 1117 | Written-off COR should be credit scored through Equifax – Chris believes it already in production, but will double check.
Bug | 1857 | Connect contact shows guest stop details in CSS – Madhu will double check with Josalin, believes Josalin to verify
Enhancement | 1746 | Non-Residential redirect for guest stop - need to plan for release, but Madhu believes can do for November/December – Web only
Enhancement | 1415 | Non-Residential redirect for connect/ disconnect – Madhu believes can do for December – Web only
Enhancement | 1631 | Comment out Equifax call for Active CORs – Chris believes possibly November – CSS only
Enhancement | 1339 | Final account guest stop redirecct – Madhu believes for December – Web only
Enhancement | 1720 | Account Look-up Guest Stop – Madhu believes it is a 8 point user story and dependency to API. So this work may impact other deliverables in 2020 for Web team.
Enhancement | 549 | SSN - IL - Net Verify Pending Connect Screen – Both CSS and Web impact. – Doability needs to be discussed along with prioritization since this may impact other user story deployment in 2020. it has to be November due to CSS dependency.
Enhancement | 551 | Same as 549
 | 1630 | Web only. Need more details from business before can identify the work load and deployment plan.
Enhancement | 907 | Final active collections logic flow – Need more Business details before Tech can understand on what needs to be done
Enhancement | 1110 | Chris needs to look in to this to understand better. He may need more details from business. – CSS only
Enhancement | 1664 | Allowing "edit" on banked status – Madhu believes December deployment based on priority. – Web only with CSS support
Enhancement | 1889 | PAYS - Need to document customer acknowledged PAYS Program – Madhu believes this user story can be deleted.
TRANSFER/MOVE User Stories |  | 
enhancement | 1267 | Payments on pending account xfer to old account – Chris believes it is worked by SoAnne, but needs more information and follow up – CSS only and planned for November release
enhancement | 797 | Link old premise to new premise (DT) -Chris believes it is worked by SoAnne, but needs more information and follow up – CSS only and planned for November release Chris believes it is worked by SoAnne, but needs more information and follow up – CSS only and planned for November release
enhancement | 1715 | Extend MO Calendar to 60days vs 30days – Madhu believes can be done in 2020 based prioritization – Web Only
enhancement | 247 | Deposit transfer - -Chris believes it is worked by SoAnne, but needs more information and follow up – CSS only and planned for November release
enhancement | 267 | alerts in the move flow – it is part of the single step transfer user story planning to start working on the after the registration flow. – web only.
EMAIL - Enhancements - $$ owed, all service types, and footer |  | 
enhancement | 618 | displayed amount owed in email – Chris believes that it can be done, but needed support from Business with sample eMail format. – CSS with Web support
enhancement | 1575 | display all service types
enhancement | 1571 | 
enhancement | 1580 | 
enhancement | 1577 | 
enhancement | 1890 | display correct footer on all ESO emails – Madhu can do it since it is a text change, it doesn’t require a release, it can be changed from SendGrid
enhancement |  |