## Slide 1: ESO Active Collection feature Development schedule
Coding / Development
-Development team-
Integration Testing
-by Development team-
UAT Phase 1
STAG Testing
By Business leads
Deployment
PERF Testing
By Business leads
Load Testing
By Business leads
9/17/19
10/7/19
9/10/19
UAT Test Scripting
UAT Test Data
10/15/19
10/17/19
Release.Ameren.com Testing
UAT Testing
10/3/19
By BA and Business leads
-Executed by Business leads-
Go/ No Go
10/16/19